ML and BI for

Algorithmic Trade

Project Plan

COSC 471, Okanagan College

Professor: Youry Khmelvesky

Elaboration (Jan 5 - Jan 13, 2026)

Jan 20, 2026

Product Owner – Harsh Saw

Scrum Master – Kavaljeet Singh

Developers – Zane Tessmer

Dante Bertolutti

Guntash Brar

Parag Jindal

Software Project Management Plan (SPMP)

Software Project Management Plan (SPMP)............................................................... 2

- Introduction............................................................................................................. 2

  - Project Overview.............................................................................................2

- Process Model........................................................................................................ 2

  - Development Methodology............................................................................. 2

  - ML & BI Processing Model..............................................................................3

- Tools and Technologies...........................................................................................3

- Work Packages and GitHub Alignment...................................................................3

  - Work Packages...............................................................................................3

  - Work Package Descriptions………………......................................................5

  - Dependencies.................................................................................................5

- Schedule Overview.................................................................................................6

- Risk Management...................................................................................................6

- Repository Ownership Transfer.............................................................................. 7

# Introduction

## Project Overview

This project designs and implements the Machine Learning (ML) and Business Intelligence (BI) layer of an Algorithmic Trading system. The ML & BI sub team is responsible for retrieving validated financial market data from the project database, preparing it for machine learning models, executing training and inference workflows, and exposing analytical results through application interfaces.

Rather than collecting raw market data, this component focuses on feature engineering, dataset preparation, model training, evaluation, and prediction output generation. The outputs include trends, confidence metrics, and trading signals that support decision-making without executing live trades.

Development is performed using Python-based machine learning tools and a FastAPI service layer to expose model results to other system components. The project follows an Agile development model with two-week iterations and continuous improvement of model accuracy, performance, and reliability.

# Process Model

## Development Methodology

The project follows an Agile, iteration-based development process emphasizing experimentation, reproducibility, traceability between requirements and implementation, and incremental delivery of ML capabilities.

## ML and BI Processing Model

Retrieve
Validated financial data is retrieved from the central PostgreSQL database using parameterized queries and API access layers.

Prepare (Feature Engineering)
Data is cleaned, normalized, enriched with technical indicators, lag features, rolling statistics, and transformed into ML-ready datasets.

Train
Models are trained using time-series and supervised learning approaches appropriate for financial forecasting.

Evaluate
Models are validated using back testing, cross-validation, and performance metrics such as accuracy, ROI, and drawdown.

Predict
Trained models generate forecasts, signals, and confidence scores.

Serve
Results are exposed through a FastAPI service for BI dashboards and downstream consumers.

# Tools and Technologies

- Database: PostgreSQL (local)

- Programming Languages: Python, SQL

- API Framework: FastAPI

- Version Control: GitHub

# Work Packages and GitHub Alignment

All work packages map directly to GitHub issues and user stories.

## Work Packages

| User Story | Title | Iteration |  |
| --- | --- | --- | --- |
| — | Gather ML & BI Requirements |  | Iteration 1 |
| US-01 | Retrieve Data from Database | Iteration 2 |  |
| US-02 | Feature Engineering Pipeline | Iteration 2 |  |
| US-03 | Training Dataset Preparation | Iteration 2 |  |
| US-04 | Model Training Framework | Iteration 3 |  |
| US-05 | Model Evaluation & Backtesting | Iteration 3 |  |
| US-06 | Prediction & Signal Generation | Iteration 3 |  |
| US-07 | FastAPI Model Serving Layer | Iteration 4 |  |
| US-08 | Model Versioning & Storage | Iteration 4 |  |
| US-09 | Performance Monitoring | Iteration 5 |  |
| — | Final ML & BI Documentation | Iteration 5 |  |

## Work Package Descriptions

  US-01 (Retrieve)
Query and retrieve validated market data from PostgreSQL for ML use.

  US-02 (Prepare)
Perform normalization, cleaning, and technical indicator generation.

  US-03 (Dataset Prep)
Build ML-ready datasets with time-series splits and labeling.

  US-04 (Train)
Train predictive models using selected ML algorithms.

  US-05 (Evaluate)
Backtest models and compute performance metrics.

  US-06 (Predict)
Generate forecasts and trading signals.

  US-07 (Serve)
Expose predictions and metrics via FastAPI endpoints.

## Dependencies

| Dependent | Depends On |
| --- | --- |
| US-02 | US-01 |
| US-03 | US-02 |
| US-04 | US-03 |
| US-05 | US-04 |
| US-06 | US-04 |
| US-07 | US-06 |

# Schedule Overview

| Iteration | Focus |
| --- | --- |
| Iteration 1 | ML Requirements & Planning |
| Iteration 2 | Data Retrieval & Feature Engineering |
| Iteration 3 | Training, Evaluation & Prediction |
| Iteration 4 | Monitoring & Security |
| Iteration 5 | Access Control & |

Finalization

# Risk Management

Risk 	Impact 	Mitigation

| Poor Model Performance | High | Iterative Tuning & Validation |
| --- | --- | --- |
| API Performance Issues | Medium | Caching and async API endpoints |
| Inconsistent Database schema | Low | Coordinate with data storage team |
| API endpoint failure | Medium | Health checks and caching |

# Repository Ownership Transfer

At the completion of the project, ownership of the GitHub repository will be transferred to the designated stakeholder or organization.

The transfer includes:

- Confirmation that all user stories are completed or closed

- Verification of a stable main branch

- Cleanup of issues and pull requests

- Completion of technical documentation

- Transfer of repository ownership or administrative access

This project implements an Agile, ELT-based data pipeline in which raw financial data is loaded into PostgreSQL and validated at load time, with all transformations performed post-load.